ESTA WORKFORCE OS

Super Admin — Final Requirements, Architecture & Delivery Roadmap

Consolidated project handover / continuation document

Status captured through SA-H1C.1 checkpoint • October 2026

| Current stable branch | main |
| --- | --- |
| Latest stable checkpoint | a046ec290cb6e00866bc7492a0392c9260af4d31 |
| Latest completed phase | SA-H1C.1 — Super Admin Platform Dashboard Backend Foundation |
| Next phase | SA-H1C.2 — Dashboard Role Dispatcher + Frontend API + Global Date Range |

# 1. Purpose of This Document

This document consolidates the Super Admin structure, business requirements, technical architecture, phase boundaries, completed checkpoints, dashboard contract, billing/commercial rules, UX decisions, and the agreed implementation sequence for Esta Workforce OS. It is intended to be sufficient context for continuing the work in a new ChatGPT/Codex conversation without relying on the previous long chat.

# 2. Product & Architecture Context

Esta Workforce OS is a multi-tenant SaaS Workforce Operating System.

Current stack: NestJS backend, Prisma ORM, PostgreSQL database, React/Vite/MUI Admin Panel, Electron desktop agent, and browser extension.

The original long-term product vision covers CRM, HRMS, attendance, monitoring, tasks/projects, ERP Lite, AI analytics, communication, reporting, SaaS billing, and later mobile applications.

Current delivery focus is NOT the entire SOW. The active program is the Super Admin SaaS control plane and commercial foundation.

Architecture must remain provider-neutral, tenant-safe, production-quality, and compatible with later enterprise expansion.

# 3. Non-Negotiable Engineering Principles

Correctness and production quality take priority over speed.

Do not sacrifice data integrity, security, tenant isolation, lifecycle correctness, regression testing, or stable checkpoint verification.

Every implementation phase should cover functional correctness, UI/readability where relevant, responsive behavior, loading/error/empty states, regression tests, scope control, and manual browser verification when relevant.

Use read-only architecture/final reviews before checkpointing important phases.

No unrelated changes. Track exact file scope, branch/HEAD/origin match, clean status, migration count, git diff --check, and validation results.

Do not modify already-applied migrations. Do not introduce schema changes unless the bounded phase genuinely requires them.

Never invent commercial metrics or unsupported product capabilities simply to make a dashboard look complete.

# 4. Super Admin Mission

Super Admin is the platform control plane. It manages tenant companies, plans, subscriptions, trials, commercial usage/capacity, billing foundations, platform-level communication/access/reporting/settings, and platform analytics. It must not behave like a tenant Company Admin or expose tenant operational screens to SUPER_ADMIN merely because those routes exist.

# 5. Approved Super Admin Navigation

| Area | Purpose | Current Status |
| --- | --- | --- |
| Dashboard | Platform-wide SaaS overview and analytics | In progress — SA-H1C |
| SaaS Management / Companies | Tenant company management | Functional |
| SaaS Management / Plans & Pricing | Commercial plans and pricing authority | Functional |
| SaaS Management / Subscriptions | Tenant subscription lifecycle | Functional / evolving |
| SaaS Management / Trial Management | Trial lifecycle | Functional |
| SaaS Management / Usage & Seats | Commercial capacity view | Functional, but billable-seat authority needs later correction |
| SaaS Management / Storage Usage | Commercial storage usage/capacity | Functional |
| Billing / Payments | Payment history/read experience | Deferred; backend payment foundation exists |
| Billing / Invoices | Invoice operations | Coming Soon |
| Billing / GST Invoices | GST invoice operations | Coming Soon |
| Billing / Renewals | Renewal orchestration | Coming Soon |
| Billing / Billing Settings | Billing/provider/invoice configuration authority | Functional foundation |
| Platform Communication | Email config/templates/delivery logs | Later phase |
| User & Access | Platform users, roles/permissions, audit logs | Later phase |
| Reports | Revenue/subscription/usage/tenant reports | Later phase |
| Settings | Platform/branding/security/storage limits | Later phase |

# 6. Role & Route Isolation

Approved shared-root architecture:

DashboardPage
  ├─ SUPER_ADMIN → PlatformDashboardPage
  └─ COMPANY_ADMIN / HR / MANAGER / EMPLOYEE → TenantDashboardPage

The `/` route remains shared.

Tenant operational routes must deny SUPER_ADMIN even if hidden from the sidebar.

Platform routes must deny tenant roles.

Shared routes include `/`, `/notifications`, `/notifications/preferences`, and `/downloads` where policy permits.

Route policy and navigation/search must use centralized role definitions.

# 7. Super Admin Header / Shell Decision

Preferred eventual Super Admin header: Search Navigation | Notifications | Super Admin Profile, with optional Help/Support.

`Download Apps` remains a product capability because desktop monitoring needs a download center, but it should not remain a prominent primary Super Admin header action.

`Global workspace` is redundant/misleading for Super Admin and should be removed in a later bounded shell/header phase.

Future tenant inspection should be an explicit controlled `Tenant Context` / `View Tenant` / Support Mode with company selection and auditability.

Do NOT mix these header changes into SA-H1C dashboard implementation.

# 8. Tenant Domain / URL Architecture — Future Dedicated Phase

Direction to preserve for later production architecture:

Platform Super Admin may use a dedicated platform hostname such as `super-admin.<product-domain>`.

Tenant companies may use tenant subdomains such as `abc.<product-domain>`.

Enterprise custom domains may be supported later, e.g. `workforce.abccompany.com`.

The future phase must lock company slug/subdomain uniqueness, DNS, wildcard SSL, custom-domain verification, tenant resolution, login routing, SUPER_ADMIN separation, domain changes, suspended/expired access, and audit/safety.

Do not implement tenant-domain logic opportunistically inside dashboard, billing, or navigation phases.

# 9. Commercial / Billing Rules to Preserve

Billing architecture is provider-neutral. Razorpay is the intended first provider, but generic runtime must not be coupled to Razorpay.

No real Razorpay credentials are currently assumed. Structural/mocked/local contract testing is valid; real TEST connectivity verification comes later with approved credentials.

Billable seat definition: active, login-enabled human tenant User. SUPER_ADMIN does not consume tenant seats.

Current seat runtime has used active Employee records in places; this authority mismatch must be corrected in a separate bounded phase. Do not expose Billable Seats / Seat Utilization on the platform dashboard until corrected.

Billing Settings is the established configuration authority for invoice prefix, reset policy, payment terms, invoice notes, seller/legal identity, and GST metadata. Do not re-audit or duplicate it unless a new change directly requires it.

Do not invent yearly pricing multipliers or financial formulas.

Company.status remains operational company status; it must not be overloaded as subscription/trial authority.

# 10. Super Admin Dashboard — Product Requirement

The dashboard must be a premium enterprise SaaS control-plane dashboard: executive cards plus meaningful graphs/analytics, not a simple card grid. It must use real authoritative backend data only and clearly distinguish current snapshots from date-range analytics.

## 10.1 Target Layout

Top toolbar: Platform Overview + Global Date Range.

Row 1: six executive KPI cards.

Row 2: large Platform Growth trend chart.

Row 3: Subscription Status + Current Plan Distribution.

Row 4: Trial Lifecycle + Storage Capacity/Measurement analytics.

Row 5: Attention Required + Recent Companies.

## 10.2 Global Date Range

Reuse the existing EnterpriseDateRangePicker; do not create a competing date picker.

Default: Last 30 Days, inclusive of today.

URL state: `?from=YYYY-MM-DD&to=YYYY-MM-DD`.

Reporting calendar: UTC.

API dates are inclusive; backend internally uses `[fromInclusive, toExclusive)`.

Maximum custom range: 366 inclusive days.

Future end dates, malformed dates, partial ranges, reversed ranges, and impossible dates are rejected/normalized according to the locked contract.

Preferred presets: Today, Last 7 Days, Last 30 Days, Last 90 Days, Current Month, Previous Month, Custom Range.

## 10.3 Metric Authority Matrix

| Metric / Widget | Class | Range? | Authority / Meaning |
| --- | --- | --- | --- |
| Total Companies | CURRENT SNAPSHOT | No | Non-deleted companies |
| Effective Active Subscriptions | CURRENT SNAPSHOT | No | ACTIVE + period-valid |
| Effective Active Trials | CURRENT SNAPSHOT | No | ACTIVE + started + not ended |
| New Companies | DATE-RANGE AGGREGATE | Yes | Company.createdAt |
| Trials Ending Soon | CURRENT SNAPSHOT | No | Effective trials ending in next 7 days |
| Subscriptions Ending Soon | CURRENT SNAPSHOT | No | Live subscriptions ending in next 30 days |
| Platform Growth: New Companies | DATE-RANGE TREND | Yes | Company.createdAt |
| Platform Growth: Trial Starts | DATE-RANGE TREND | Yes | Trial.startsAt |
| Subscription Status Distribution | CURRENT SNAPSHOT | No | Analytically normalized lifecycle |
| Current Plan Distribution | CURRENT SNAPSHOT | No | Immutable subscription plan snapshots |
| Trial Lifecycle Summary | CURRENT SNAPSHOT | No | Trial lifecycle authority |
| Storage Analytics | CURRENT SNAPSHOT | No | Established storage authority |
| Attention Required | CURRENT SNAPSHOT | No | Structured authoritative conditions |
| Recent Companies | CURRENT SNAPSHOT | No | Bounded recent company records |

## 10.4 Six Locked KPI Cards

Total Companies

Effective Active Subscriptions

Effective Active Trials

New Companies (selected range)

Trials Ending Soon (next 7 days)

Subscriptions Ending Soon (next 30 days)

## 10.5 Platform Growth Graph

Series: New Companies + Trial Starts. Backend owns aggregation and zero filling.

| Inclusive Range | Granularity | Bucket Rule |
| --- | --- | --- |
| 1–45 days | DAILY | UTC calendar day |
| 46–180 days | WEEKLY | Monday UTC; first bucket may precede from |
| 181–366 days | MONTHLY | First UTC day of month; first bucket may precede from |

The UTC implementation was specifically corrected and validated under a non-UTC PostgreSQL session (Asia/Kolkata), including daily, Monday-based weekly, first-of-month monthly, exact range boundaries, and zero-filled buckets.

## 10.6 Distribution & Storage Widgets

Subscription Status Distribution: segmented horizontal bar; current snapshot.

Current Plan Distribution: horizontal ranked bars; current snapshot.

Trial Lifecycle Summary: compact segmented bar/summary; current snapshot.

Storage Analytics may show Measured Storage, Configured Allocation, Measurement Coverage, Companies At Limit, Companies Over Limit, and bounded High Storage Usage companies.

If measurement is incomplete, label it `Measured Storage`; never present incomplete bytes as definitive total storage.

Large byte values remain decimal strings; do not coerce unsafe BigInt-scale totals into JavaScript Number.

## 10.7 Attention Required

Maximum 10 structured items. Priority is locked:

| Priority | Condition | Severity |
| --- | --- | --- |
| 1 | STORAGE_OVER_LIMIT | CRITICAL |
| 2 | COMPANY_SUSPENDED | CRITICAL |
| 3 | SUBSCRIPTION_ENDING_SOON | WARNING |
| 4 | TRIAL_ENDING_SOON | WARNING |
| 5 | STORAGE_AT_LIMIT | WARNING |
| 6 | STORAGE_UNMEASURABLE | WARNING |
| 7 | NO_COMMERCIAL_ACCESS | INFO |

Do not add failed-payment, invoice, or renewal alerts until their dedicated authorities/phases exist.

## 10.8 Recent Companies

Maximum six companies.

Order: createdAt DESC, deterministic ID tie-break.

Return company identity, operational status, createdAt, and safely derived commercial state.

Commercial precedence: effective trial → period-valid ACTIVE subscription → period-valid SUSPENDED subscription → NONE.

Do not fabricate a generic Recent Activity feed.

## 10.9 Explicit Dashboard Exclusions

Billable Seats / Seat Utilization — blocked by current seat-authority mismatch.

Revenue, MRR, ARR, ARPU, Churn, Renewal Revenue.

Payment totals/trends/distributions.

Invoice/GST/Renewal analytics.

Employee/attendance/monitoring/productivity/payroll data.

Fake delta percentages or unsupported conversion rates.

# 11. Platform Dashboard Backend Contract — Completed

Endpoint: `GET /api/platform-dashboard?from=YYYY-MM-DD&to=YYYY-MM-DD`

Protected by JwtAuthGuard + RolesGuard + SUPER_ADMIN.

No companyId/tenantId/workspace override parameter.

One request-wide `asOf` instant.

Strict UTC date validation and maximum 366-day range.

PostgreSQL growth aggregation with zero filling.

Elapsed ACTIVE/SUSPENDED subscriptions are analytically represented as EXPIRED without mutation.

Plan distribution uses immutable subscription plan snapshots.

Trial growth uses Trial.startsAt.

Storage dashboard snapshot reuses the existing StorageUsageQueryService/storage CTE authority.

Attention and Recent Companies are bounded and deterministic.

No schema or migration change was required.

# 12. Dashboard Frontend UX Rules

Use existing MUI theme and enterprise design system.

Restrained blue/neutral palette; semantic green/amber/red only for status meaning.

Subtle borders/shadows, consistent radius, balanced spacing, readable typography.

Avoid random bright KPI cards, giant gradients, fake arrows/percentages, excessive animation, and excessive donut charts.

Responsive: large desktop balanced 3x2 or 6-across KPI layout where width permits; tablet 2 columns; narrow/mobile web 1 column.

Initial load uses layout-preserving skeletons.

Background refetch keeps the last successful dashboard visible and shows a subtle updating state.

Empty charts say `No activity in this period`; Attention can say `No immediate platform issues`.

Error state should be a single enterprise dashboard-level treatment with Retry; preserve prior successful data on refetch failure where practical.

Storage measurement gaps are data-quality states, not request errors.

Accessibility: labels, keyboard/focus behavior, accessible chart summary, contrast, reduced-motion support.

# 13. Preferred Chart Foundation

Reuse existing EnterpriseChartCard, EnterpriseBarChart, EnterpriseChartLegend, and EnterpriseChartSkeleton.

Create a reusable EnterpriseTrendChart only when needed for the multi-series Platform Growth visualization.

Preferred trend chart: responsive native SVG, multi-series, accessible legend/tooltip/focus, textual accessible summary, empty state, reduced-motion behavior.

Do not add a new chart dependency unless existing/native foundations are demonstrably insufficient.

Generic chart components must not hard-code Super Admin business labels.

# 14. Completed Super Admin Checkpoints

| Phase | Scope | Checkpoint | Status |
| --- | --- | --- | --- |
| SA-H1A | Route & Role Isolation | 7c2f127e289dd0556591a5f23c0dbe46abc224ec | Complete |
| SA-H1B | Navigation & Search Correctness | 88f27474d2eba4bb8e92d51c9fa25cc89f680718 | Complete |
| SA-H1C.1 | Platform Dashboard Backend Foundation | a046ec290cb6e00866bc7492a0392c9260af4d31 | Complete / pushed |

# 15. SA-H1C.1 Validation Record

Final UTC re-review: PASS; original HIGH timezone defect resolved.

Focused Platform Dashboard + affected storage tests: 45 passed, 0 failed.

Real PostgreSQL Asia/Kolkata production-path tests: 3 passed, 0 failed.

Full backend suite at final review: 346 passed, 0 failed, 5 existing opt-in skips (351 total).

Backend production build/typecheck: passed.

Prisma validation: passed.

Migration count: 36.

schema.prisma unchanged; no migration added or modified.

Checkpoint commit: a046ec290cb6e00866bc7492a0392c9260af4d31.

Commit message: `feat: add super admin platform dashboard backend`.

Push succeeded; local HEAD = origin/main; working tree clean.

# 16. Accepted Non-Blocking Dashboard Backend Notes

Attention ordering currently uses default-locale localeCompare; low priority.

Total Companies does not explicitly exclude future-created records relative to asOf; low priority edge case.

Response DTO is interface-based, so generated Swagger response-schema metadata is limited; non-blocking.

Multiple dashboard queries can show minor cross-query snapshot skew during highly concurrent writes; accepted analytics trade-off rather than holding a long-running request-wide transaction.

# 17. Current Next Phase — SA-H1C.2

SA-H1C.2 is the immediate next implementation phase.

Create/lock the role-aware DashboardPage dispatcher.

SUPER_ADMIN renders PlatformDashboardPage.

Tenant roles continue to render TenantDashboardPage with existing behavior preserved.

Add typed frontend API client for `/platform-dashboard`.

Mirror backend response types without unsafe coercion.

Integrate existing EnterpriseDateRangePicker.

Default to Last 30 Days.

Synchronize applied `from/to` with URL search parameters.

Use React Query key such as `['platform-dashboard', from, to]`.

Fetch only when applied date range changes.

Preserve previous successful data during background refetch.

Implement foundation loading/error/empty behavior.

Do NOT yet expand into unrelated Billing, seats, header, or Tenant Domain work.

# 18. Remaining SA-H1C Delivery Sequence

| Phase | Scope | Sequence |
| --- | --- | --- |
| SA-H1C.2 | Dashboard role dispatcher + frontend API + Global Date Range | Next |
| SA-H1C.3 | Executive KPI cards + Platform Growth visualization | After H1C.2 |
| SA-H1C.4 | Distribution + Storage + Attention + Recent Companies | After H1C.3 |
| SA-H1C.5 | Responsive/accessibility/state polish + full regression/manual browser QA | Final H1C stabilization |

# 19. Broader Super Admin Roadmap After SA-H1C

SA-H1D — Correct stale Billing capability copy/status messaging where needed.

Platform Payments read/history API before implementing Payments UI.

Payments UI/history/details only after authoritative read API exists.

Subscription-cycle / renewal foundation in a later bounded phase.

Platform User & Access.

Platform Communication.

Reports.

Platform Settings.

Dedicated Super Admin Shell/Header cleanup.

Dedicated Tenant Domain / URL Architecture phase before production launch.

Final Super Admin functional review.

Final cross-product UI/UX review only when functional surfaces are approximately 90–95% locked.

# 20. Final UI/UX Review — Timing & Scope

Do not perform the final visual redesign too early. Once functionality is mostly locked, run a dedicated design-system and visual QA phase across Super Admin, Company Admin, Attendance, Leave, Scheduling, and Monitoring. Review spacing, typography, cards, tables, forms, filters, modals, responsiveness, loading/error/empty states, accessibility, and cross-module consistency.

Where filters are required, prefer the established Renewal Filters pattern: compact rounded filter card; logical grouping; desktop 3 identity fields then 4 operational/date fields where appropriate; tablet 2-column; mobile 1-column; result count lower-left; Reset / Refresh / Apply lower-right; consistent spacing, field heights, labels, and responsive/manual visual verification.

# 21. Phase Boundaries — Do Not Accidentally Start

Full CRM, Payroll, ERP, Tasks, AI Analytics, or Mobile App implementation.

Seat-authority correction unless explicitly opened as its own phase.

Revenue/MRR/ARR/payment analytics before their authoritative read/commercial foundations.

Tenant subdomain/custom-domain resolver work inside unrelated phases.

Real Razorpay connectivity without approved TEST credentials.

Schema/migration work merely to make a UI easier.

Unrelated refactors while a bounded Super Admin checkpoint is under review.

# 22. Recommended Codex Workflow for Every Next Phase

Start from a clean, pushed stable checkpoint.

Verify branch, HEAD, origin/main, status, migration count, and git diff --check.

Perform a bounded architecture/data-authority review when the phase has material design risk.

Implement only the approved scope.

Run focused tests plus relevant regressions, typecheck/build, and real PostgreSQL tests for database-specific SQL.

Perform manual browser/responsive verification for frontend phases.

Run a strict read-only final review.

Correct blockers before checkpoint.

Commit and push only after final review passes.

Verify local HEAD = origin/main and clean working tree before starting the next phase.

# 23. Handover Snapshot

| Item | Locked Value |
| --- | --- |
| Repository | D:\projects\esta-workforce-os |
| Branch | main |
| Latest stable checkpoint | a046ec290cb6e00866bc7492a0392c9260af4d31 |
| Checkpoint message | feat: add super admin platform dashboard backend |
| Migration count | 36 |
| Working tree after checkpoint | Clean |
| Current completed phase | SA-H1C.1 |
| Immediate next phase | SA-H1C.2 |
| Current product focus | Super Admin SaaS control plane |

# 24. Continuation Instruction for a New Chat

Continue Esta Workforce OS from stable checkpoint a046ec290cb6e00866bc7492a0392c9260af4d31. SA-H1A, SA-H1B and SA-H1C.1 are complete. Start with SA-H1C.2 only: Dashboard role dispatcher, typed frontend Platform Dashboard API integration, and Global Date Range using the existing EnterpriseDateRangePicker. Preserve tenant dashboard behavior, do not change backend/schema/migrations unless a verified blocker exists, and keep payments/seats/header/Tenant Domain out of scope. Use production-quality implementation, responsive/accessibility/state handling, tests, manual browser verification, final read-only review, then checkpoint.

END OF SUPER ADMIN CONSOLIDATED REQUIREMENTS & ROADMAP